Daily Standup Meeting Report

Project Name: Property Management System

Group Name: MIRACLE

Sprint Number: Sprint 2

Date: 01 April 2025

Time: 9:00 AM

## Attendance

|  |  |  |
| --- | --- | --- |
| Role | Name | Attended |
| Scrum Master | Jebinaxar Michael | YES |
| Secretary | Mohamed Esokni | YES |
| Developer 1 | Patel Shivam Manishkumar | YES |
| Developer 2 | Faizan Khan | YES |
| Tester | Shivansh Chabba | YES |

## Team Member Updates

### Scrum Master: Jebinaxar Michael

**What did you accomplish yesterday?**  
Addressed team communication issues and assigned new tasks.

**What will you do today?**  
Coordinate mid-sprint review and update the burndown chart.

**Obstacles?**  
Clarifying overlapping tasks with the client.

### Secretary: Mohamed Esokni

**What did you accomplish yesterday?**  
Revised final report intro and structure.

**What will you do today?**  
Review report sections with team for consistency.

**Obstacles?**  
None today.

### Developer 1: Patel Shivam Manishkumar

**What did you accomplish yesterday?**  
Debugged edge case where duplicate entries broke traversal.

**What will you do today?**  
Prepare documentation on algorithm complexity.

**Obstacles?**  
Need test data from Developer 2.

### Developer 2: Faizan Khan

**What did you accomplish yesterday?**  
Ran full set of CRUD operations tests.

**What will you do today?**  
Assist Developer 1 with live integration checks.

**Obstacles?**  
Waiting on UI layout to connect the database flow.

### Tester: Shivansh Chabba

**What did you accomplish yesterday?**  
Tested SQL error handling cases manually.

**What will you do today?**  
Document known issues and open bugs.

**Obstacles?**  
Unstable test environment on staging server.