Weekly Team Meeting Report

Project Name: Property Management System

Group Name: MIRACLE

Sprint Number: Sprint 2

Date: 10 March 2025

Time: 9:00 AM

## Attendance

|  |  |  |
| --- | --- | --- |
| Role | Name | Attended |
| Scrum Master | Jebinaxar Michael | YES |
| Secretary | Mohamed Esokni | YES |
| Developer 1 | Patel Shivam Manishkumar | YES |
| Developer 2 | Faizan Khan | YES |
| Tester | Shivansh Chabba | YES |

## Team Member Updates

### Scrum Master: Jebinaxar Michael

**What did you accomplish yesterday?**  
Checked Azure DevOps backlog and adjusted sprint priorities.

**What will you do today?**  
Ensure each member is aligned with the sprint goal.

**Obstacles?**  
No blockers currently.

### Secretary: Mohamed Esokni

**What did you accomplish yesterday?**  
Formatted the documentation layout and edited diagrams.

**What will you do today?**  
Add code snippets and sequence diagrams into report.

**Obstacles?**  
Waiting for updated pseudocode from Developer 1.

### Developer 1: Patel Shivam Manishkumar

**What did you accomplish yesterday?**  
Tested BST balancing methods.

**What will you do today?**  
Finish performance optimisation of BST functions.

**Obstacles?**  
Confusion around user input validation requirements.

### Developer 2: Faizan Khan

**What did you accomplish yesterday?**  
Linked SQL Server with backend functions.

**What will you do today?**  
Test syncing front-end forms with DB write ops.

**Obstacles?**  
Fixing redundant key constraints.

### Tester: Shivansh Chabba

**What did you accomplish yesterday?**  
Started automation script for data input forms.

**What will you do today?**  
Work on input edge cases from front-end form.

**Obstacles?**  
Blocked by missing error messages from backend.